## Slide 1
Eyec Dev (3.4.0)
W23
W24
W25
W26
W27
W28
W29
W30
W31
W32
W33
W34
Timeline to deliver "Eyecloud Document Search" Feature
SSP Dev (R33)
SSP integration Test (R33)
Eyec integration Test (3.4.0)
SSP SupportTtest (R33)
Eyec Support Test (3.4.0)
SSP Pentest
3rd of June
10th of June
17th of June
24th of June
1st of July
8th of July
15th of July
22nd of July
29th of July
5th of August
12nd of August
19th of August
Eyec MySql 8.0
Eyec DRP
Deployment on QUA (R33 & 3.4.0)
DEV/TIN
QUA
PPR
PRD
Deployment on PRD (R32)
Deployment on PPR (R33 & 3.4.0)
Deployment on PRD (R33 & 3.4.0)
Eyec Patch 2.8.6
Eyec RDS Encryption
Deployment on PPR (R32)
New DataSetAPi ASG
New DataSetAPi ASG
Eyec MySql 8.0
SSP-AuthZ RDS Encryption